# Iteration 3

Total Story Points: 12 Total Hours: 42

## 21: Daily Solar Exported

|  |  |  |  |
| --- | --- | --- | --- |
| Task ID | Task Description | Estimate | Taken |
| 1 | Unit tests | 1 |  |
| 2 | Add method to calculation class | 2 |  |
| 3 | Format output including javascript | 1 |  |
| 4 | Other tests (e.g. user acceptance tests) | 0.5 |  |
|  | Story Points: 1 Total Hours: | 4.5 |  |

## 22: Daily Savings

|  |  |  |  |
| --- | --- | --- | --- |
| Task ID | Task Description | Estimate | Taken |
| 1 | Unit tests | 1 |  |
| 2 | Add method to calculation class | 2 |  |
| 3 | Format output including javascript | 1 |  |
| 4 | Other tests (e.g. user acceptance tests) | 0.5 |  |
|  | Story Points: 1 Total Hours: | 4.5 |  |

## 24: Annual Savings

|  |  |  |  |
| --- | --- | --- | --- |
| Task ID | Task Description | Estimate | Taken |
| 1 | Unit tests | 1 |  |
| 2 | Add method to calculation class | 1 |  |
| 3 | Format output including javascript | 1 |  |
| 4 | Other tests (e.g. user acceptance tests) | 0.5 |  |
|  | Story Points: 1 Total Hours: | 3.5 |  |

## 25: Cumulative Savings

|  |  |  |  |
| --- | --- | --- | --- |
| Task ID | Task Description | Estimate | Taken |
| 1 | Unit tests | 1 |  |
| 2 | Add method to calculation class | 1 |  |
| 3 | Format output including javascript | 1 |  |
| 4 | Other tests (e.g. user acceptance tests) | 0.5 |  |
|  | Story Points: 1 Total Hours: | 3.5 |  |

## 26: Investment Return Rate

|  |  |  |  |
| --- | --- | --- | --- |
| Task ID | Task Description | Estimate | Taken |
| 1 | Unit tests | 1 |  |
| 2 | Add interface elements | 2 |  |
| 3 | Add method to calculation class | 2 |  |
| 4 | Format output including javascript | 2 |  |
| 5 | Other tests (e.g. user acceptance tests) | 1 |  |
|  | Story Points: 2 Total Hours: | 8 |  |

## 29: Advanced Output

|  |  |  |  |
| --- | --- | --- | --- |
| Task ID | Task Description | Estimate | Taken |
| 1 | Unit tests | 1 |  |
| 2 | Add interface elements | 1 |  |
| 3 | Add method to calculation class and/or servlets | 2 |  |
| 4 | Format output including javascript | 1 |  |
| 5 | Other tests (e.g. user acceptance tests) | 0.5 |  |
|  | Story Points: 1 Total Hours: | 5.5 |  |

## 36: Break Even Point

|  |  |  |  |
| --- | --- | --- | --- |
| Task ID | Task Description | Estimate | Taken |
| 1 | Unit tests | 1 |  |
| 2 | Add method to calculation class | 1 |  |
| 3 | Format output including javascript | 1 |  |
| 4 | Other tests (e.g. user acceptance tests) | 0.5 |  |
|  | Story Points: 1 Total Hours: | 3.5 |  |

## 37: Expected Solar Generation

|  |  |  |  |
| --- | --- | --- | --- |
| Task ID | Task Description | Estimate | Taken |
| 1 | Format output including javascript | 1 |  |
| 2 | Other tests (e.g. user acceptance tests) | 0.5 |  |
|  | Story Points: 1 Total Hours: | 1.5 |  |

## 40: Ideal Potential Return

|  |  |  |  |
| --- | --- | --- | --- |
| Task ID | Task Description | Estimate | Taken |
| 1 | Add interface elements | 1 |  |
| 2 | Format output including javascript | 1 |  |
| 3 | Other tests (e.g. user acceptance tests) | 0.5 |  |
|  | Story Points: 1 Total Hours: | 2.5 |  |

## 41: Rising Electricity Costs

|  |  |  |  |
| --- | --- | --- | --- |
| Task ID | Task Description | Estimate | Taken |
| 1 | Add interface elements | 2 |  |
| 2 | Format output including javascript | 3 |  |
| 3 | Other tests (e.g. user acceptance tests) | 0.5 |  |
|  | Story Points: 2 Total Hours: | 5.5 |  |